## Slide 1
DMAIC is the method for improving, optimizing, and stabilizing existing business processes
DMAIC
a structured problem-solving method where each phase builds on the previous one – implementing long-term solutions
A data-driven improvement cycle that controls what can be controlled, keeps factors stable over time, and improves and optimizes existing business processes
DEFINE | MEASURE | ANALYZE | IMPROVE | CONTROL
What is DMAIC?

## Slide 2
Components of DMAIC?
Define the project goals and customer (internal and external) deliverables
Measure the process to determine current performance and capabilities
M
Analyze the data to identify waste and
process inefficiencies
A
Improve the process by eliminating waste and increasing process efficiencies
I
Control future & sustainable process performance
C
D
DEFINE
MEASURE
ANALYZE
IMPROVE
CONTROL

## Slide 3
DEFINE: Translate Customer Needs to Project Objectives
Identify customer(s)
Develop a team charter
Business case
Problem scope and goal statements
Communication plan
Ensure team readiness
Develop a process map
Identify and assess potential risk
Capture Voice of the Customer (VOC)
Define Critical to Quality Requirements
D
M
A
I
C

## Slide 4
MEASURE: Identify the gap between current and required performance
Key measures identified and baseline established
Create plan for data collection and begin the tracking
Communicate the variation to the process (IS ≠ WANT)
Determine the Measurement System to be used and perform a Measurement System Analysis
Document your Gage R&R
Pareto Analysis for your baseline data
D
M
A
I
C

## Slide 5
ANALYZE: Find the root cause for the performance gap
Benchmark solutions in place
Analyze data and determine dependencies
Data and process analysis
Root cause analysis
Verify root causes
Use tools such as:
  5 Why
  Cause & Effect Diagram
  Pareto Analysis
Confirm potential solutions
D
M
A
I
C

## Slide 6
IMPROVE: Close the gap between current and desired performance
Generate and test possible solutions
Select the best solution
Test the solution to be sure it makes sense
Design an implementation plan
Ensure that the correct capability exists to support the solution
D
M
A
I
C

## Slide 7
CONTROL: Maintain improved state & results to establish new baseline
D
M
A
I
C
Monitor the plan
Document the procedures to establish Standard Work practices
Establish a response plan if excess variation occurs
Implement a transfer of ownership to process owners
Generate an A3 to communicate and track